1) Team Hours: 9 hrs.

2) Team Member Specific:
a) Number of Hours:
- Khalil van Alphen:
- Matthew Pepers: 8hrs.

b) Features Implemented:
- Khalil van Alphen:
- Server can accept a Client
GIVEN the Server is running
WHEN a Client tries to connect to the Server
AND the maximum number of players is not exceeded
THEN the Server allows the connection

- implemented Deck data structure
- as an arraylist of Card objects
- allows drawing a card, discarding, shuffling, etc.

- Game can be full
GIVEN the maximum number of players have connected to the Server
WHEN a Client tries to connect to the Server
THEN the Server rejects the Client, as it is full

- Matthew Pepers:
- Client should attempt a connection to Server
GIVEN the Client is not running
WHEN the user starts the Client
THEN the Client should attempt to connect to the Server
AND log the results

- implemented Client Actions
- interface for all actions, that a Client can request of the Server, to	implement
- actions include SetName, DrawCard, Ready, Chat, etc.
- make actions serializable so that they may be sent and received by Client	and Server

- Client should prompt user for name
GIVEN the Client is not running
WHEN the user starts the Client
THEN the user should be prompted for a user name
AND the name should be sent to the Server

- Client should be able to type commands
GIVEN the Client is running
WHEN the user types a valid command
THEN the Client acts appropriately to that command
AND the command is sent to the server if required

3) : We did about the same amount of work.